## Slide 1: Executive Project Overview Macy’s Self-Checkout System Prototype
Presented by,
Manan Shah, Project Manager

## Slide 2: Overview
Implementation of modern technology to create a personalized shopping experience.
Integrated use of individualized hardware and software.
Developing a prototype of the TP Application Suite for a Macy’s store.
TP Application Suite offers a service-oriented software solution that seamlessly supports the entire multi-channel retail flow, including:
  POS Transactions
  Self-Service Checkouts
  Mobile Interface for Consumers
  Payment Processing
  Order Management
  Merchandize Management
  Customer Engagement
  Customer Loyalty

## Slide 3: Overview (Continued)
The prototype of the self-checkout systems by Diebold-Nixdorf will be established at a Macy’s store in Cincinnati, Ohio.
The project is to implement the prototype to understand the nature of the project and how it can be scaled if it were to be judged successful.
Merchandising using enhanced technology to create tailored experience for customers can yield significant return on investment.
Success of the project may lead to business growth through customer satisfaction, and can be impetus to increase in market value of the company.

## Slide 4: Flowchart of the system
Customers add items to shopping cart
Customer advances to the checkout terminal
Macy’s Self-Checkout System
Scanning of items at the self-checkout system
System provides a sales quotes
Opportunity for customer to review and edit order
Finalization of order
$$$
Payment and checkout
Sharing of Information
Sales Dashboard
Customer relationship management
Business side of the project

## Slide 5: Vision of the Project
Vision of the project is to successfully develop a prototype of the Self-Checkout System at Macy’s, by implementing the TP Application Suite provided by Diebold-Nixdorf, and to use this system to create a personalized shopping experience for customers of Macy’s and monitor its advantages for business development and increase in market share.
The key points of vision of the project are:
Successfully develop the prototype system.
Create personalized user shopping experience.
Verify whether the system can be strategic in increase of market share.
Plan for implementation of the system in multiple Macy’s stores, if project is deemed successful.

## Slide 6: Technology Outcomes
The Macy’s store at Cincinnati, Ohio, will witness the implementation of the new prototype system, making self-checkout a reality.
Customers will be able to manage their own purchases by entering their details, having their cart scanned and then paying through their desired mode of payment.
The actual shopping experience remains the same, except that now the customer is the only point of human contact in the sales transaction.
The new business practice will be to encourage customers to use the self-checkout system, selling it on the fact that the customer can get things done the way they want.
Point-of Sales system at Macy’s will be integrated with the TP.Net application from Diebold-Nixdorf.

## Slide 7: Technology Outcomes (Continued)
TP Application Suite offers a service-oriented software solution that seamlessly supports the entire multi-channel retail flow, including:
  Point-of-Sale Transactions: point of completion of the retail transaction.
  Self-Service Checkouts: mechanism for customers to process their own purchases at the store.
  Mobile Interface for Consumers: allowing users to interact with the system and explore its functions.
  Payment Processing: handling transactions from various channels such as credit cards, digital wallets, cash payments, etc.
  Order Management: used for order entry and processing, and creating an efficient flow for order fulfillment.
  Merchandize Management: management of buying and selling of products on the retailer side.
  Customer Engagement: establishing various channels of correspondence for customers.
  Customer Loyalty: result of consistently providing a personalized experience to customers.

## Slide 8: Technology Outcomes (Continued)
Apart from the integration of Macy’s PoS system and the TP.Net application, a series of dashboards will also be created for the management at Macy’s headquarters and Store Managers.
The dashboards will be used to monitor key performance indicators of the newly implemented self-checkout systems.
Trend reporting system that will fall into place over time, to give corporate management access to information regarding performance of the system, especially during high traffic periods.

## Slide 9: Scheduling Assumptions
Seamless integration of the PoS system and TP.Net application.
On-time delivery of TP.Net application packages by Diebold-Nixdorf.
Development of the prototype will be completed by December 31, 2018.
More information will be gathered through the development phase of project planning.
Project team is aware of the new technology and competent enough for the tasks.
Business aspect of the project, led by Jeff Cantor, will be able to derive benefits from the system data.
Continuous support from senior management at Macy’s, and external management from Diebold-Nixdorf.
Any kind of delays will be avoided.

## Slide 10: Project Constraints
 | Time Constraints The project must begin after the completion of this executive overview. The project must be completed by December 31, 2018. | 
Cost Constraints Budget for the project has still not been finalized. Cost of the project will be worked out as the project plan advances through the development phase. | THE TRIPLE CONSTRAINT | Scope Constraints Only a prototype has been planned to be implemented at a single Macy’s store. Whether or not the project is scalable and will enhance market value, is still unknown.

## Slide 11: Project Stages
The various stages of the project are:
1. Project Initiation
This stage marks the beginning of the project and has now been completed. It consisted of the following activities:
  Project Conceptualization – understanding the project, developing a project charter and getting it approved, assigning roles and responsibilities.
  Requirements Gathering – Frequent sit-downs with key stakeholders for understanding requirement of the project and the expected deliverables.
2. Project Planning
This stage involves obtaining final approval for beginning the development phase of the project.
Milestone 1: Project Charter Approval
Project Kick-off signifies the inauguration of the project and its development.

## Slide 12: Project Stages (Continued)
3. Development and Integration Phase
The main aim of the project is to integrate the Diebold-Nixdorf Self-Checkout Terminal provided by the TP.Net Suite into the existing Macy’s store inventory and point-of-sale systems. This task will be carried out in this phase, under the supervision of Yasir Anwar and Jeff Cantor from senior management, Dr. Ulrich Palmer from Diebold-Nixdorf, and with inputs from Roberta Palmer, on-site store manager.
IT team, consisting of Nicole Morgante, Carlos Morales, Anthony Sardina, Peter Sheeshan, Noelle Skube, Panita Wichiankuer, and Huey-Ling Wang, with external assistance from Kevin Barnett and Edward Burns from Diebold-Nixdorf, will be responsible for carrying out the development phase.
Along with the integration of the new system, a series of dashboards will also be created from management at the headquarters. A mobile interface will be created for the new systems.
Milestone 2: Successful Integration

## Slide 13: Project Stages (Continued)
4. Testing
In this phase, the newly integrated system will be tested the IT team, in the presence of Huey-Ling Wang, Testing Specialist of the team.
Integration Testing of the new combination of Macy’s PoS system and TP.Net application.
Acceptance Testing of the dashboards developed for senior management.
5. Deployment and Maintenance
The project will be opened to use by the Macy’s store and continuous maintenance will be provided along with quality assurance.
This phase will also establish trends regarding acceptance of the new system, indicating overall performance, especially during traffic variations. These trends will be reported to corporate management for organizational decision making.
Milestone 3: Project Completion, Transition to Project Expansion

## Slide 14: Project Stages (Continued)
6. Project Expansion
This phase is mainly for the senior management at Macy’s to identify whether the project has been successful decide whether the new system could be implemented in multiple Macy’s stores.
Expansion would stand as an all new project, but could also be viewed as a consequence of this project.

## Slide 15: Project Flow Completed Incomplete Future Scope
Project Initiation (Completed)
Project Planning (Completed)
Milestone 1: Project Charter Approval (Completed)
Development and Integration
Milestone 2: Successful Integration
Testing
Deployment and Maintenance
Milestone 3: Project Completion, Transition to Project Expansion
Project Expansion (Future Scope)

## Slide 16: Product Deliverables
Integration of Macy’s PoS system and Diebold Nixdorf’s TP.Net application.
Series of dashboards for senior management at corporate headquarters.
Reporting of key performance indicators of the new system.
Mobile interface for the newly implemented system.
Trend reporting established over time.

## Slide 17: Process deliverables
Project documentation including Project Charter, Work Breakdown Structure, Executive Overview Presentation.
Visual reports for sale trends generated using the new system.
Product documentation including user manuals.
Bug reports, change request forms, risk management reports.

## Slide 18: Quality Planning
Quality planning will begin as the project enters the testing phase.
The system will be put through rounds of unit testing, integration testing, functional testing, acceptance testing.
Testing specialist, Huey-Ling Wang, will be responsible for developing test cases and quality control metrics.
Edward Burns, Systems Integration Analyst at Diebold-Nixdorf, will be partly responsible for successful integration and function of the new system.
Project quality approval will be given by Yasir Anwar, Chief Technology Officer at Macy’s.

## Slide 19: Quality assurance and control
Completeness and correctness criteria will be maintained for all product and process deliverables.
The quality assurance triangle, that is, the balance between Defining Quality (developing expectations or standards of quality), Improving Quality (process re-design and re-engineering) and Measuring Quality (quantifying the current level of performance), will be monitored.
Quality Assurance Standard, Six Sigma, will be used to for elimination of defects, user satisfaction and process improvement.

## Slide 20: Executive Involvement and Support Needed
Name | Position | Role (Support Needed)
Hal Lawton | President, Macy’s | Sponsoring the project, providing approvals, leadership guidance and motivation.
Yasir Anwar | CTO, Macy’s | Approval of deliverables, quality assurance, point of contact for senior management.
Roberta Palmer | Store Manager, Macy’s | Access to resources at Macy’s store in Cincinnati, Ohio, and feedback on the usage of the new system at the store.
Jeff Cantor | Vice-President of Merchandising, Macy’s | Development of business side of the project and providing constant feedback and reports.
Dr. Ulrich Naher | Vice-President of Systems, Diebold-Nixdorf | Ensuring timely delivery of application packages from Diebold-Nixdorf, and support of the team from Diebold-Nixdorf.

## Slide 21: Questions
Any questions that the executive committee has can be addressed now.
Thank you!
Presented by
Manan Shah, Project Manager